Monthly Implementation Progress Review

Meeting of ADP included Project of the

Year: 2014-2015

Reporting Period :June/2015

| Name of the Ministry/Division/Organization | : | Ministry of LGRD & Co-operatives/LG Division/DPHE |
| --- | --- | --- |
| Name of the Project | : | Interim Piped Water Supply & Environmental Sanitation Project at Sujanagar, Bhangura & Chatmohor Pourashava Under Pabna District (Revised approved). |
| Object of the Project | : | Improve the living standard of the people by providing piped water and environmental sanitation facilities. Reduction of Diarrhoea and other water borne diseases with provision of safe water supply |
| Implementation Period | : | a) Original: July 2010-June 2015. |
| Location of the Project | : | Sujanagar, Bhangura & Chatmohor Pourashava Under Pabna District |
| Source of Funding (with amount) | : | GOB (Tk 1779.85 Lakh) |
| Estimated cost | : | Tk 1779.85 Lakh |

|  |  | Total | Taka | Project Aid RPA | Physical (% of Total Project ) |
| --- | --- | --- | --- | --- | --- |
| I) Original | : | 1779.85 | 1779.85 | - | - |
| iI) Revised | : | - | - | - | - |
| Cumulative Progress up to last June | : | 1127.00 | 1127.00 | - | 63.32% |
| Current year allocation and Physical Target | : | 500.00 | 500.00 | - | 28.09% |
| Progress of current month | : | 16.382 | 16.382 | - | 0.92% |
| Progress of current year | : | 486.382 | 486.382 | - | 27.32% |
| Fund released up to the current month | : | 500.00 | 500.00 | - | 28.09% |

- Quarterly Financial and Physical  :

# Text boxes

IMED: 05/2003

Monthly progress Report

(Taka in Lac.)

|  | lst Quarter | 2nd Quarter | 3rd Quarter | 4th Quarter |
| --- | --- | --- | --- | --- |
|  | Financial | Physical | Financial | Physical | Financial | Physical | Financial | Physical |
| Target | 75.00 | 4.21% | 75.00 | 4.21% | 75.00 | 4.21% | 275.00 | 15.46% |
| Achievement | 75.00 | 4.21% | 75.00 | 4.21% | 75.00 | 4.21 | 261.382 | 14.69% |

*(Physical progress as the % of total project)